TECHNICAL DOCUMENTATION  •  JUDGE EDITION

OneEye Delivery Tracker

Audited baseline, backlog, roadmap, validation gates, and technical debt

| Project | OneEye |
| --- | --- |
| Version baseline | bb35a063386db2e59871e515ff60f9d7a437f13d |
| Prepared | 2 September 2026 ¦ Asia/Kolkata |

Coverage

1. Tracking baseline  •  2. Changelog and historical releases  •  3. Current progress and backlog matrix  •  4. Feature roadmap  •  5. Known technical debt and edge cases

# How to use this document

This edition is optimized for a live judging discussion and for implementation hand-off. Implemented project behavior is labelled CURRENT; unresolved design requirements and roadmap items are kept separate.

| CURRENT | Directly evidenced by the project source baseline. |
| --- | --- |
| REQUIRED | Needed to complete, secure, or productionize the project. |
| PRESENTATION-ONLY | Planned project intent that is not implemented in the current source. |

# Document map

- Tracking baseline

- Changelog and historical releases

- Current progress and backlog matrix

- Feature roadmap

- Known technical debt and edge cases

- Validation gates

- Source map

# 1. Tracking baseline

| Field | Value |
| --- | --- |
| Repository | OneEye |
| Default branch | main |
| Audited commit | bb35a063386db2e59871e515ff60f9d7a437f13d |
| Audited tree | d4a85e41eae95062d9de311fff844931f7b6b71f |
| Remote verification | Remote HEAD matched the audited commit on 1 September 2026. |
| Repository history | One root commit; no Git tags observed; no release branches observed. |
| Frontend package version | 0.1.0 in frontend/package.json; this is not a Git release tag. |
| FastAPI application version | 2.0 in FastAPI(...); this is an API metadata value, not a Git release tag. |
| Documentation baseline | PRD/TRD v1.1, repository plus supplied presentation reconciled. |

Status means:

- [DONE] — present in the audited baseline. A DONE item may still carry a documented prototype limitation.

- [IN PROGRESS] — actively implemented but not acceptance-complete. Repository evidence shows no such active branch at the audit point.

- [TODO] — absent, broken, mock-only, or awaiting an explicit owner decision/validation gate.

# 2. Changelog and historical releases

The repository does not contain a versioned release history. The only source-backed software checkpoint is:

| Version / checkpoint | Date | Source status | Completed baseline content |
| --- | --- | --- | --- |
| Untagged baseline bb35a063 | 23 June 2026 | One root commit on main | React shell and five routes; FastAPI service; three bundled checkpoints; single global camera; demand-driven MJPEG inference; accident/phone normalized detections; live-alert deque; CSV history; JPEG snapshots; fixed-location map; mock Profile/Settings; /health and /config. |

No later release, tag, migration, CI workflow, or changelog is present in the audited repository. Documentation produced after the commit does not constitute a software release.

# 3. Current progress and backlog matrix

| Task ID | Module / Epic | Status ([TODO], [IN PROGRESS], [DONE]) | Priority (P0, P1, P2) | Target Release | Notes / Blockers |
| --- | --- | --- | --- | --- | --- |
| M0-01 | Evidence freeze | [DONE] | P0 | M0 — Evidence freeze | Commit/tree, 48 tracked files, model sizes/hashes, routes, API behavior, and known defects were audited. No project license exists. |
| CF-01 | Live camera | [DONE] | P0 | M1 — Source fidelity | /video_feed and /video_feed/cam1 serve MJPEG. Camera- and viewer-dependent; one unlocked global VideoCapture. |
| CF-02 | Fall/accident AI | [DONE] | P0 | M1 — Source fidelity | model.pt is loaded and normalized as event: accident; actual accuracy is not measured. |
| CF-03 | Phone AI | [DONE] | P0 | M1 — Source fidelity | phone.pt is loaded and normalized as event: phone; actual accuracy is not measured. |
| CF-04 | Fight AI functional path | [TODO] | P0 | M2 — Functional parity | Light.pt is a classifier but wrapper consumes result.boxes; choose classifier semantics or a detector and add contract tests. |
| CF-05 | Live alerts | [DONE] | P0 | M1 — Source fidelity | /live_alerts, Home, and Alerts polling exist. Max 10, process-local, no stable IDs, and generation depends on an MJPEG viewer. |
| CF-06 | Event history | [DONE] | P0 | M1 — Source fidelity | CSV-backed full and 24-hour routes exist. /event_history includes the CSV header as a fake record. |
| CF-07 | Snapshot evidence | [DONE] | P0 | M1 — Source fidelity | Annotated JPEG writes, listing, and static serving exist. No retention, pagination, access control, or collision prevention. |
| CF-08 | Map | [DONE] | P1 | M1 — Source fidelity | Leaflet/OSM map exists with fixed PSIT Kanpur coordinates for every alert. Offline behavior and attribution UI are absent. |
| CF-09 | Team profile | [DONE] | P2 | M1 — Source fidelity | Two hard-coded Security Guard cards and local preferences reproduce the baseline; no users, sessions, or persistence. |
| CF-10 | Settings UI | [DONE] | P2 | M1 — Source fidelity | Controls and success alert reproduce the baseline; values are not saved or applied. |
| CF-11 | AI image test | [TODO] | P0 | M2 — Functional parity | /test-ai UI exists, but active backend has no POST /predict; current request returns 404. |
| CF-12 | Health/config baseline | [DONE] | P1 | M1 — Source fidelity | /health and mutable /config exist. Health ignores camera state; config lacks auth, bounds, persistence, and atomicity. |
| ARCH-01 | Viewer-independent inference producer | [TODO] | P0 | M2 — Functional parity | Separate one camera/inference producer from browser viewers; retain Track A behavior as regression fixtures. |
| ARCH-02 | Camera concurrency ownership | [TODO] | P0 | M2 — Functional parity | Overlay, multiple tabs, and /snapshot can race on the shared camera. Define one reader and frame/event fan-out. |
| API-01 | Versioned /predict contract | [TODO] | P0 | M2 — Functional parity | Define image types/size, model selection, validation errors, and schema-compatible output. |
| CFG-01 | Persist and enforce configuration | [TODO] | P1 | M2 — Functional parity | Align approved UI fields with backend fields; validate ranges; persist changes; report save failures. |
| DATA-01 | Stable event/evidence identity | [TODO] | P0 | M3 — Production hardening | Add stable event and camera IDs, timezone-aware timestamps, evidence URI/integrity, and atomic metadata/evidence writes. Physical database is an owner decision. |
| DATA-02 | Retention, deletion, quota, backup | [TODO] | P0 | M3 — Production hardening | No policy or mechanism exists for CSV, app log, or snapshots. Legal/privacy requirements remain open. |
| SEC-01 | Identity and authenticated sessions | [TODO] | P0 | M3 — Production hardening | Every endpoint is anonymous. Authentication method and identity provider are not selected. |
| SEC-02 | Authorization / RBAC | [TODO] | P0 | M3 — Production hardening | Define least-privilege access for live video, history, evidence, export, config, user administration, and location. |
| SEC-03 | Transport and secret protection | [TODO] | P0 | M3 — Production hardening | Frontend/backend/default camera use HTTP; credential-bearing camera URLs may enter logs. Require TLS and secret management. |
| SEC-04 | Supply-chain and license gate | [TODO] | P0 | M0 before redistribution | No repository LICENSE/COPYING file; checkpoint/training/asset provenance is incomplete. Owner approval is required before distributing the project. |
| QA-01 | Automated regression suite | [TODO] | P0 | M2 — Functional parity | No frontend/backend tests, fixtures, pytest, type checker, lint script, CI, model smoke test, or camera integration test is tracked. |
| QA-02 | Track A expected-failure tests | [TODO] | P0 | M2 — Functional parity | Lock /predict 404, missing fight output, viewer-dependent inference, CSV header record, weak config behavior, and camera-blind health before repair. |
| OBS-01 | Readiness and observability | [TODO] | P1 | M3 — Production hardening | Add distinct liveness/readiness, structured logs, metrics, request/event IDs, camera/model/storage telemetry, and bounded reconnect alerts. |
| DEP-01 | Production deployment definition | [TODO] | P1 | M3 — Production hardening | No Dockerfile, reverse proxy, TLS, process manager, static hosting, infrastructure code, rollback, or disaster recovery. |
| UX-01 | Responsive and accessible shell | [TODO] | P1 | M2 — Functional parity | Fixed 220 px sidebar clips mobile content; camera overlay and profile bell are not keyboard-complete; live updates lack announcements. |
| EVT-01 | Alert deduplication and workflow | [TODO] | P1 | M3 — Production hardening | Add cooldown/deduplication, severity, acknowledgement, assignment, notes, filtering, evidence view, and export after baseline freeze. |
| CF-13 | Illegal-dumping detection | [TODO] | P2 | Owner-approved Track C | Presentation-only. Requires event definition, licensed representative data, training/evaluation, API/UI contract, and privacy review. |
| CF-14 | Pre/post-event video clips | [TODO] | P1 | Owner-approved Track C | Presentation-only. Requires bounded ring buffer, event linkage, integrity, access, retention, redaction, and export controls. |
| CF-15 | Notification delivery | [TODO] | P1 | Owner-approved Track C | UI preferences are not delivery. Define channel, recipients, severity, retry, escalation, acknowledgement, outage, quiet hours, and audit. |
| CF-16 | Calibrated surety score | [TODO] | P1 | M3 — Production hardening | Raw model confidence exists, but no calibration, precision/recall study, false-alert target, or per-family operational threshold exists. |
| SCALE-01 | Multi-camera capacity | [TODO] | P1 | Owner-approved Track C | Presentation claims 100+ cameras; current architecture is single-camera and per-viewer. Require measured capacity and sustained soak/failure tests. |
| AI-04 | Temporal/spatial model chain | [TODO] | P2 | Owner-approved Track C | Presentation-only research option. Current models run independently per frame; no tracker, clip tensor, sequence window, or temporal stage exists. |

# 4. Feature roadmap

Figure 1. Rendered from the validated Mermaid definition in TRACKER.md.

## M0 — Evidence freeze

Exit gate:

- Commit/tree and checkpoint hashes recorded.

- Known current defects documented as expected behavior.

- Source, model, logo/image, dependency, and map licensing/provenance disposition approved before redistribution.

Status: technical evidence is complete; licensing/provenance approval remains [TODO].

## M1 — Baseline implementation

Exit gate:

- Clean project builds with npm ci and a recorded backend dependency resolution.

- Five active routes, current defaults, text, empty states, API shapes, and one-worker topology match the baseline.

- Known fight and /predict failures are reproduced and disclosed, not silently repaired.

Status: repository/documentation baseline is [DONE]; a formal automated acceptance suite remains [TODO].

## M2 — Functional parity

Ordered delivery:

- Add expected-failure regression fixtures for every Track A defect.

- Decouple camera/inference production from /video_feed consumers.

- Resolve fight classifier/detector semantics.

- Implement and version POST /predict.

- Validate and persist approved configuration/preferences.

- Add reliable camera reconnect and readiness.

- Complete mobile/accessibility repair and end-to-end workflow tests.

## M3 — Production hardening

Ordered delivery:

- Identity, authentication, RBAC, TLS, secret management, and security audit.

- Durable event/evidence stores after owner decisions on technology, tenancy, residency, and retention.

- Stable IDs, atomic writes, acknowledgement/export workflow, deduplication, and evidence integrity.

- Structured telemetry, capacity monitoring, backup/recovery, production deployment, rollback, and SLO validation.

- Representative per-event model evaluation and confidence calibration before operational claims.

## Owner-approved Track C

These presentation-derived items are conditional and must not be counted as delivered until independently approved and tested:

- Illegal-dumping event family.

- Pre/post-event video clips.

- External notification delivery.

- Edge/NVR plus central cloud/on-prem topology.

- Temporal/spatial model pipeline.

- 100+ camera scale.

- Quantified monitoring-cost, response-time, savings, and case-resolution benefits.

# 5. Known technical debt and edge cases

| ID | Area | Observed behavior | Consequence | Required disposition |
| --- | --- | --- | --- | --- |
| TD-01 | Inference lifecycle | generate_frames() starts only for an MJPEG viewer. | Monitoring can stop when Home is not viewed. | One producer per camera; viewers subscribe to produced frames/events. |
| TD-02 | Camera concurrency | Multiple generators and /snapshot share one unlocked VideoCapture. | Racing reads, duplicate inference, unpredictable frames. | Camera ownership, backpressure, and concurrency tests. |
| TD-03 | Fight model | Classification checkpoint is consumed as detection boxes. | No normalized fight alerts. | Consume probabilities with defined semantics or use a compatible detector. |
| TD-04 | Threshold split | Wrapper 0.2 filters predictions; stream 0.7 filters only CSV rows. | UI/snapshot evidence can disagree with history. | Define and version per-event threshold semantics. |
| TD-05 | Camera failure | Failed reads loop on the same handle; startup/health can remain successful. | Silent indefinite outage. | Reconnect policy, readiness, retry bounds, and alerting. |
| TD-06 | /predict drift | Frontend calls an absent endpoint. | AI Test always fails with 404 but reports connectivity error. | Versioned contract and differentiated errors. |
| TD-07 | CSV header | Full history treats the header as a valid four-column record. | Fake history row. | Skip header under Track B while retaining a Track A regression fixture. |
| TD-08 | Snapshot collision | Filename precision is one second and includes rounded score. | Same-name writes can overwrite evidence. | Stable IDs and atomic evidence naming/linkage. |
| TD-09 | Unbounded files | CSV, app log, and snapshots have no quota or retention. | Disk exhaustion and uncontrolled surveillance retention. | Capacity, rotation, retention, deletion, and backup policy. |
| TD-10 | Process-local state | Alerts, config, and stats reset and diverge across workers. | Horizontal scaling breaks semantics. | Durable/shared state or explicit single-process boundary until redesigned. |
| TD-11 | Config validation | frame_skip: 0, invalid dimensions, and unbounded thresholds are accepted. | Runtime exceptions or invalid processing. | Authenticated schema with safe bounds and atomic update. |
| TD-12 | Health semantics | /health checks model metadata only. | Camera outage is reported healthy. | Separate liveness and readiness. |
| TD-13 | Security | All video, evidence, history, config, docs, and metadata are anonymous over HTTP. | Unauthorized surveillance access and mutation. | Identity, RBAC, TLS, auditing, rate limits, and secure network boundary. |
| TD-14 | Secrets | Camera URL can contain credentials and is logged on open failure. | Secret disclosure in app.log. | Secret store and log redaction. |
| TD-15 | UI state | Profile/Settings values are component-local; Save is cosmetic. | Misleading persistence and notification expectations. | Persist only owner-approved settings with explicit success/failure. |
| TD-16 | Stale views | Home history/gallery load once; failures and empty data render identically. | Operators cannot tell stale, empty, or unavailable state. | Loading/error/offline states, retry, and last-success timestamps. |
| TD-17 | Mobile/accessibility | Fixed sidebar remains 220 px; interactive camera uses an image click; updates are not announced. | Clipped mobile UI and keyboard/screen-reader barriers. | Responsive navigation and WCAG-oriented interaction repair. |
| TD-18 | Build reproducibility | Three backend web packages float; README uses npm install. | Future dependency graphs can differ. | Hash-lock Python resolution and use npm ci for exact frontend restore. |
| TD-19 | Supply chain | No project license; model/training/asset provenance incomplete. | Project redistribution is not authorized by public visibility alone. | Owner-approved licensing and provenance gate. |
| TD-20 | Model quality | No dataset, evaluation report, calibration, or field study is tracked. | Accuracy, surety, safety, and benefit claims are unverified. | Licensed representative evaluation and published methodology. |

# 6. Validation gates

| Gate | Pass condition |
| --- | --- |
| Source integrity | HEAD/tree/file count and all three checkpoint hashes match the approved baseline. |
| Build | Frontend restores with npm ci; backend installs from a reviewed hash-locked graph; environment versions are recorded. |
| API | Status, content type, field names/types/order, static surfaces, and known Track A defects have regression coverage. |
| Camera | Open/read/reconnect/no-camera health, frame skip, resolution, MJPEG boundary, multi-viewer, and snapshot concurrency are tested. |
| AI | Each trusted checkpoint loads and produces its approved task-specific contract; representative quality metrics are recorded separately. |
| Persistence | Concurrent writes, collision prevention, full-disk behavior, paging, retention, deletion, backup, and restart recovery pass. |
| Security | Anonymous access denied; least privilege, secret redaction, dependency/model provenance, audit logs, and TLS pass. |
| UX | Desktop/mobile/zoom golden states, keyboard flow, focus, live announcements, and distinct loading/error/empty states pass. |
| Presentation claims | No presentation-only feature, scale, cost, response-time, savings, or case-resolution statement is published as a result without approved evidence. |

# 7. Source map

- Repository baseline and setup: README.md, .env.example, frontend/.env.example

- Backend behavior: inference_service/app/main.py

- AI contract: inference_service/app/models/wrapper.py

- Frontend routes/workflows: frontend/src/App.js, frontend/src/pages/*.js

- Dependency baselines: requirements.txt, frontend/package.json, frontend/package-lock.json

- Requirement IDs and milestones: final PRD/TRD v1.1 in outputs/

- Presentation-derived items are conditional intent, not repository history.